CHECKMARK AUDIO

SEO Website Master
Implementation Plan

Backend-First Build, Public Website, and Client Portal

IMPLEMENTATION MANDATE

This document applies only to CheckmarkAudio.com. It consolidates Gavin’s finalized strategy, the approved website hierarchy, the flat-file preference, and the secure client-portal plan into one executable handoff.

Albuquerque, New Mexico

Prepared for Codex and the Checkmark Audio website team

# Contents

01  Mandate, Source Boundary, and Non-Negotiable Rules

02  Mandatory Backend-First Construction Order

03  Flat File Organization and AI-Coder Read Order

04  Seven-Tier SEO Operating System

05  Technical SEO, Indexing, Security, and Performance

06  Metadata, Structured Data, Internal Linking, and AI Clarity

07  Research Basis and Recommendation Standard

08  Recommended Site Architecture and Navigation

09  Recommended Homepage Order

10  Approved Planned Homepage Order

11  Page Ownership and High-Intent Service Strategy

12  Pricing, Services, and Location of Decisions

13  Social Proof, Sound Samples, Studios, Team, and Gallery

14  Consultation Calendar and Conversion System

15  Client Portal Strategy

16  Local SEO, Google Business Profile, Reviews, and Citations

17  Backlinks and Digital Authority

18  Content Authority and Editorial System

19  Backburner Opportunities and Separate-Site Decisions

20  Visual System and Scannable Brand Experience

21  Build Phases, Acceptance Gates, and Ownership

22  Measurement, Reporting, and Ongoing Improvement

23  First Codex Assignment

# 1. Mandate, Source Boundary, and Non-Negotiable Rules

This document is the controlling implementation handoff for the CheckmarkAudio.com rebuild. It compiles the finalized strategy into a single order of operations so a human team or AI coder can execute it without reconstructing the plan from old conversations.

## 1.1 What this plan applies to

The public CheckmarkAudio.com website

Its search-engine and AI-search visibility

Local Albuquerque visibility

Service, studio, team, proof, pricing, and booking content

A public client-portal landing page

Private client-portal functions

File, content, media, and governance rules needed to maintain the site

It does not apply to Dashboard-V3 or any unrelated repository.

## 1.2 Strategy in one sentence

Create one technically sound, highly useful, evidence-backed page for every service people genuinely search for, connect those pages into a coherent Albuquerque business entity, and lead every page toward a measurable business action.

## 1.3 Rules that override convenience

Never invent business facts, services, prices, credentials, team members, reviews, equipment, partnerships, or results.

Never publish a service page until the service is confirmed and the page can provide distinct value.

Never create thin location pages, doorway pages, or trivial keyword-variation pages.

Never expose private client information to search engines.

Never use robots.txt as the only privacy control.

Never publish fabricated reviews or false review markup.

Never buy bulk links or use link schemes.

Never migrate URLs without an approved redirect map.

Never treat traffic alone as success. Measure qualified actions.

Never let optional features delay the technical foundation and high-intent service pages.

## 1.4 Confirmed business facts for implementation

These facts appeared in the finalized material and must still be verified immediately before publication:

| Field | Working fact |
| --- | --- |
| Business name | Checkmark Audio |
| Website | CheckmarkAudio.com |
| City | Albuquerque, New Mexico |
| Address | 5413 Lomas Blvd NE, Albuquerque, NM 87110 |
| Phone | 505-267-0558 |
| Confirmed team references | Gavin Hammond and Richard Baca |
| Working vocal rate | $50 per hour |
| Working general studio rate | $65 per hour |
| Working band rate | $75 per hour |
| Custom work | Quote required |

## 1.5 Source-of-truth rule

Create one authoritative business-facts file. Public copy, metadata, structured data, Google Business Profile information, contact blocks, pricing, and portal messaging must agree with it.

When a fact is uncertain:

- Mark it NEEDS APPROVAL.

- Do not publish it.

- Assign the decision to Gavin or the named business owner.

- Update the source-of-truth file first.

- Propagate the approved fact everywhere else.

# 2. Mandatory Backend-First Construction Order

The site must be built in this order. Visual page construction begins only after the required foundation for that page exists.

## Phase A — Governance and inventory

- Create the source-of-truth, project-state, implementation-order, open-decisions, and acceptance-gates files.

- Inventory current URLs, titles, headings, copy, forms, media, backlinks, analytics, and indexed pages.

- Confirm services, prices, studios, team, address, phone, hours, consultation process, and portal requirements.

- Create the page-intent map and URL/redirect map.

- Record content and media permissions.

## Phase B — Technical SEO foundation

- Confirm the production domain and preferred URL format.

- Implement HTTPS and one canonical host.

- Define indexable and non-indexable route classes.

- Implement canonical tags.

- Create robots.txt and XML sitemap behavior.

- Implement redirect rules.

- Establish metadata and structured-data components.

- Establish page templates and heading rules.

- Establish analytics events and consent handling.

- Establish performance, accessibility, and security budgets.

## Phase C — Content and conversion foundation

- Approve positioning and homepage brief.

- Approve service hierarchy and individual service briefs.

- Approve pricing presentation.

- Catalog reviews, client quotes, sound samples, photographs, videos, and credits.

- Define the consultation form and calendar workflow.

- Define the public portal proposition and private portal boundaries.

## Phase D — Public website construction

- Build shared header, navigation, footer, contact, CTA, and form components.

- Build the homepage.

- Build high-intent service pages.

- Build studios, work/samples, pricing, team, contact, FAQ, and portal landing pages.

- Add internal links, metadata, schema, media, proof, and conversion tracking.

- Test mobile, accessibility, speed, forms, calendars, and all links.

## Phase E — Portal and commerce

- Build secure client authentication and authorization.

- Build private portal functions.

- Connect portal booking, history, and document access.

- Build merch only when products, ownership, fulfillment, and maintenance are ready.

## Phase F — Launch and improvement

- Pass every acceptance gate.

- Publish redirects and sitemap with the launch.

- Validate Search Console, analytics, forms, schema, and private-route protections.

- Monitor indexing, rankings, conversions, errors, and user behavior.

- Improve pages using measured evidence.

# 3. Flat File Organization and AI-Coder Read Order

Human-facing planning, SEO, content, and media must remain easy to find. Technical nesting is permitted only where an existing framework, security boundary, deployment system, commerce system, or client portal requires it.

## 3.1 Folder rule

Keep human-facing folders flat. Permit technical nesting only where the existing framework, security boundary, deployment system, or client portal requires it.

Do not flatten framework files if doing so would break routing, imports, deployment, access control, code generation, or maintainability.

## 3.2 Approved easy-navigation layout

CheckmarkAudio.com/
├── AGENTS.md
├── README.md
├── package.json
├── START_HERE/
│   ├── 00_READ_FIRST.md
│   ├── 01_PROJECT_STATE.md
│   ├── 02_IMPLEMENTATION_ORDER.md
│   ├── 03_OPEN_DECISIONS.md
│   ├── 04_ACCEPTANCE_GATES.md
│   └── CHECKMARK_AUDIO_WEBSITE_SOURCE_OF_TRUTH.docx
├── SEO/
│   ├── SEO_RULES.md
│   ├── SEO_TIER_SYSTEM.md
│   ├── PAGE_INTENT_MAP.md
│   ├── URL_AND_REDIRECT_MAP.md
│   ├── METADATA_TRACKER.md
│   ├── INTERNAL_LINKING_PLAN.md
│   ├── STRUCTURED_DATA_PLAN.md
│   ├── LOCAL_SEO_PLAN.md
│   ├── AI_VISIBILITY_RULES.md
│   ├── BACKLINK_TRACKER.md
│   ├── ANALYTICS_EVENTS.md
│   └── PAGE_SEO_CHECKLIST.md
├── CONTENT/
│   ├── BUSINESS_FACTS.md
│   ├── APPROVED_SERVICES.md
│   ├── APPROVED_PRICING.md
│   ├── HOMEPAGE_BRIEF.md
│   ├── SERVICE_PAGE_BRIEFS.md
│   ├── TEAM_BIOS.md
│   ├── REVIEWS_AND_QUOTES.md
│   ├── SOUND_SAMPLE_CATALOG.md
│   ├── MEDIA_PERMISSIONS.md
│   ├── VOICE_AND_TONE.md
│   └── VISUAL_SYSTEM.md
├── SITE/
│   ├── home.html
│   ├── services.html
│   ├── recording-studio-albuquerque.html
│   ├── vocal-recording-albuquerque.html
│   ├── mixing-services.html
│   ├── mastering-services.html
│   ├── band-recording-albuquerque.html
│   ├── studios.html
│   ├── studio-a.html
│   ├── studio-b.html
│   ├── our-work.html
│   ├── pricing.html
│   ├── about.html
│   ├── contact.html
│   ├── book-free-consultation.html
│   ├── merch.html
│   ├── client-portal.html
│   ├── faq.html
│   ├── policies.html
│   ├── privacy.html
│   ├── terms.html
│   ├── site.css
│   └── site.js
├── PORTAL/
│   ├── PORTAL_REQUIREMENTS.md
│   ├── PORTAL_SECURITY.md
│   ├── PORTAL_INDEXING_RULES.md
│   ├── CLIENT_SIGNUP_JOURNEY.md
│   └── technical portal files as required
├── BRAND/
│   └── approved logos and brand graphics, stored flat
├── PHOTOS/
│   └── approved photographs, stored flat
├── AUDIO/
│   └── approved audio samples, stored flat
├── VIDEO/
│   └── approved videos and thumbnails, stored flat
└── ARCHIVE/
    ├── README.md
    └── dated retired files

SITE/ is a planning model, not an instruction to fight the framework. If the actual site requires src/routes, app, components, public, server functions, or protected API folders, preserve that technical structure and maintain the flat human-facing documentation beside it.

## 3.3 Media naming examples

checkmark-audio-logo-gold.svg

studio-a-control-room-wide.webp

studio-b-vocal-booth-microphone.webp

gavin-hammond-headshot.webp

richard-baca-headshot.webp

vocal-before-sample-01.mp3

vocal-after-sample-01.mp3

checkmark-audio-demo-reel-2026.mp4

checkmark-audio-demo-reel-thumbnail.webp

## 3.4 Required AI-coder reading order

Before changing SEO-sensitive code or content, an AI coder must read:

- AGENTS.md

- START_HERE/00_READ_FIRST.md

- START_HERE/01_PROJECT_STATE.md

- START_HERE/02_IMPLEMENTATION_ORDER.md

- START_HERE/03_OPEN_DECISIONS.md

- SEO/SEO_RULES.md

- SEO/PAGE_INTENT_MAP.md

- CONTENT/BUSINESS_FACTS.md

- CONTENT/APPROVED_SERVICES.md

- CONTENT/APPROVED_PRICING.md

- The brief for the page being changed

Every handoff must state:

What changed

Which facts and approvals were used

Which routes and files were affected

Which checks were run

Which questions remain open

Whether indexing, redirects, schema, tracking, or portal security changed

# 4. Seven-Tier SEO Operating System

Every page and major change is reviewed in this order.

## Tier 1 — Technical SEO

Crawlability and indexability

HTTPS and canonical host

Canonical URL

Redirect behavior

XML sitemap

Robots.txt

Status codes

Broken links and media paths

Mobile usability

Performance

Metadata

Structured data

Working calls, forms, calendars, and portal links

## Tier 2 — Page intent

Every page has:

One principal audience

One main subject or service

One primary search intent

One main conversion goal

One authoritative URL

## Tier 3 — Local SEO

Accurate name, address, phone, hours, URL, and service facts

Natural Albuquerque and New Mexico relevance

Real studio and team evidence

Google Business Profile alignment

Local projects, citations, reviews, partnerships, and coverage

## Tier 4 — Content quality

The page explains:

Who the service is for

What problem it solves

What happens

What is included

What the client prepares

What affects price

What the client receives

What results are realistic

Common questions

The next action

## Tier 5 — Metadata and page structure

Unique title

Useful meta description

One clear H1

Logical H2/H3 hierarchy

Descriptive URL

Natural language matching intent

## Tier 6 — Image and media SEO

Authentic and permission-cleared

Correctly sized and compressed

Descriptively named

Accurate alt text when appropriate

Captions, credits, transcript, or surrounding context when useful

No keyword stuffing

## Tier 7 — Conversion

Clear primary CTA

Appropriate secondary CTA

Fast, understandable form

Phone and contact paths

Trust and proof near the decision

Tracked success action

# 5. Technical SEO, Indexing, Security, and Performance

## 5.1 Canonical and URL rules

Use one preferred HTTPS host.

Pick a trailing-slash convention and apply it consistently.

Use lowercase, human-readable, hyphenated URLs.

Avoid dates, file extensions, tracking strings, and unnecessary folders in public URLs.

Use self-referencing canonicals on indexable pages.

Do not canonicalize distinct services to a generic page.

Redirect each retired URL directly to its closest replacement.

Avoid redirect chains and loops.

## 5.2 Indexing classes

| Route class | Indexing rule |
| --- | --- |
| Homepage, services, studios, work, pricing, about, contact | Indexable when complete |
| Public client-portal landing page | Indexable when it contains useful public information |
| Login, authenticated dashboard, history, documents, profile | Authenticated and non-indexable |
| Thank-you and internal search pages | Usually noindex |
| Staging, previews, test routes | Access-restricted and non-indexable |
| Duplicate filters or tracking variants | Canonicalized or blocked from indexation as appropriate |

Private data requires authentication and authorization. noindex is a search directive, not security.

## 5.3 Sitemap and robots

Include only canonical, indexable, production URLs in the XML sitemap.

Exclude private portal routes, login states, thank-you pages, previews, and duplicate variants.

Keep sitemap timestamps honest.

Reference the sitemap in robots.txt.

Do not block a page in robots.txt when search engines need to crawl its noindex directive.

Do not use robots.txt to protect confidential information.

## 5.4 Status and error behavior

Valid pages return 200.

Permanent moves return 301 or 308.

Removed pages without replacements return a real 404 or 410.

Custom error pages help users return to Services, Our Work, Contact, or Booking.

Never return a branded 200 page for a missing URL.

## 5.5 Performance budgets

Target good Core Web Vitals and real-device usability:

LCP: 2.5 seconds or better at the 75th percentile

INP: 200 milliseconds or better

CLS: 0.1 or better

Compress and properly size images.

Use modern formats when supported.

Reserve media dimensions to prevent layout shifts.

Lazy-load below-the-fold images, video, maps, calendars, and nonessential embeds.

Do not autoplay audio.

Avoid an autoplaying full-resolution hero video.

Load only required font weights and preferably self-host them.

Keep third-party scripts minimal.

## 5.6 Accessibility requirements

Semantic landmarks and headings

Keyboard-operable navigation, menus, forms, media, and portal

Visible focus states

Sufficient text and control contrast

Descriptive labels and error messages

Appropriate alt text; decorative images use empty alt

Captions and transcripts for meaningful video/audio where feasible

Touch targets large enough for mobile users

Reduced-motion support

No critical instruction communicated through color alone

## 5.7 Security requirements

HTTPS everywhere

Secure sessions and cookies

Server-side authorization for every private resource

Rate limits and abuse protection

Safe password or approved identity-provider flow

CSRF and injection protections appropriate to the stack

Private file access through authorized, expiring delivery mechanisms

Least-privilege staff access

Audit logging for sensitive portal actions

Backups and recovery procedure

No secret keys in public code

# 6. Metadata, Structured Data, Internal Linking, and AI Clarity

## 6.1 Metadata rules

Create a tracker with one row per indexable URL:

| Field | Requirement |
| --- | --- |
| URL | Final canonical URL |
| Intent | One primary intent |
| Title | Unique, accurate, concise |
| Meta description | Useful promise and differentiator; no stuffing |
| H1 | Clear page subject |
| Primary CTA | One measurable next action |
| Canonical | Self-referencing unless approved otherwise |
| Indexing | Index or noindex |
| Schema | Valid type supported by visible content |
| Owner | Person responsible for accuracy |
| Status | Draft, review, approved, published |

Titles and descriptions should be written for humans. City and service terms belong where natural; they do not need to appear in every field.

## 6.2 Structured-data plan

Use structured data only when it accurately represents visible content:

Organization and appropriate local-business information

WebSite

BreadcrumbList

Service where useful and truthful

Person for approved team profiles

VideoObject, Clip, or SeekToAction for qualifying video

Product and offer data for active merch products

Do not add fabricated aggregate ratings, false review markup, unsupported prices, or invisible FAQ content. Validate markup and monitor Search Console, but do not promise rich results.

## 6.3 Internal-linking rules

Homepage links to every priority service.

Services hub links to individual service pages.

Service pages link to relevant studios, work samples, pricing, FAQ, and consultation.

Studios link to services appropriate to each room.

Work/sample pages link to the services used.

Team profiles link to relevant services and proof.

Educational articles link to the primary service they support.

Use descriptive, natural anchor text.

Keep important pages reachable through ordinary crawlable links.

Do not use navigation labels like “click here” when a descriptive label fits.

## 6.4 AI visibility

AI systems benefit from the same clarity that supports traditional search:

Consistent business facts

Clear service definitions

Named experts

Specific local context

Strong page structure

Direct answers to real questions

Original examples and evidence

Independent reviews, credits, links, and mentions

Valid structured data

Do not create a separate layer of vague “AI SEO” copy. Make Checkmark Audio unambiguous, verifiable, and useful.

# 7. Research Basis and Recommendation Standard

The layout recommendations in this plan are based on search-engine guidance, usability research, accessibility, and conversion principles. They are not claims that a particular color or section position directly increases rankings.

## 7.1 Primary research basis

Google Search Central, SEO Starter Guide: https://developers.google.com/search/docs/fundamentals/seo-starter-guide

Google Search Central, developer SEO guide: https://developers.google.com/search/docs/fundamentals/get-started-developers

Google Search Central, sitelinks: https://developers.google.com/search/docs/appearance/sitelinks

Google Search Central, crawlable links: https://developers.google.com/search/docs/crawling-indexing/links-crawlable

Google Search Central, video SEO: https://developers.google.com/search/docs/appearance/video

Google Search Central, indexing control: https://developers.google.com/search/docs/crawling-indexing/control-what-you-share

Google Search Central, AI features and website optimization: https://developers.google.com/search/docs/fundamentals/ai-features

Google Business Profile, local ranking: https://support.google.com/business/answer/7091

Baymard Institute, account sign-in flows: https://baymard.com/blog/account-sign-in-flows

## 7.2 What research supports

Clear information architecture helps people and crawlers understand the site.

Crawlable descriptive links help discovery and comprehension.

Important services should have dedicated useful pages.

Navigation should reflect user tasks and business priorities.

Proof should appear close to claims and decisions.

Heavy embeds should not block initial page performance.

Video needs contextual text, stable pages, and accurate metadata.

Sign-in and account recovery should be obvious and predictable.

Private pages must be access-controlled rather than merely hidden from search.

## 7.3 What research does not prove

A particular homepage section order is a direct Google ranking factor.

Gold, black, or any brand color creates rankings.

A fixed number of pages guarantees success.

More schema guarantees rich results.

More words, reviews, or backlinks automatically outrank competitors.

# 8. Recommended Site Architecture and Navigation

## 8.1 Recommended launch architecture

The launch should contain approximately 16 authoritative public pages, with additional pages added only when services and proof justify them.

- Home

- Services

- Recording Studio Albuquerque

- Vocal Recording Albuquerque

- Mixing Services

- Mastering Services

- Band Recording Albuquerque

- Studios

- Studio A

- Studio B

- Our Work / Sound Samples

- Pricing

- About / Team

- Contact / Free Consultation

- Merch

- Client Portal landing / sign-in

Add music production, podcast recording, voice-over recording, team-member profiles, FAQs, and legal/policy pages when confirmed and complete.

## 8.2 Recommended desktop navigation order

- Logo / Home

- Services

- Studios

- Our Work

- Pricing

- About

- Merch

- Contact

- Client Portal

- Book a Free Consultation as the primary visual CTA

Place team information under About rather than crowding the top navigation. If Merch is not active, maintained, and valuable, move it to a secondary menu or footer until ready.

## 8.3 Recommended mobile navigation

Visible controls:

Logo

Portal

Book

Menu

The menu contains Services, Studios, Our Work, Pricing, About, Merch, Contact, and other secondary pages.

## 8.4 Navigation behavior

Keep labels plain and predictable.

Use crawlable links.

Show the current location.

Make phone/contact information easy to reach.

Keep consultation visually primary.

Keep portal access easy to find but visually secondary to new-client conversion.

Avoid large menus until enough content exists to justify them.

# 9. Recommended Homepage Order

This order balances clarity, proof, service discovery, media performance, and conversion.

- Utility/contact strip — phone, location, hours or consultation cue when approved

- Main navigation — logo, page links, portal, consultation CTA

- Hero/title — Checkmark Audio, a service-and-location H1, convincing one-line statement, consultation CTA, sound-sample CTA

- Compact social-proof strip — review rating context, three or four short excerpts, or high-impact trust signals

- High-intent service buttons — direct links to separate authoritative service pages

- Sound samples preview — demo reel with chapters/timestamps and selected before/after samples

- Studio A and Studio B — purpose, differentiator, photos, and links to full pages

- Expanded reputation section — three or four approved reviews plus one impactful client quote

- Meet the team — approved team members and links to profiles

- Photo gallery — curated, optimized, permission-cleared imagery

- Free consultation calendar and form — clear expectation, minimal fields, booking component

- Local contact and footer — complete business information, portal, legal pages, secondary navigation

## 9.1 Hero recommendation

The business name should be prominent, but the main H1 should clearly state service and location. Working example:

Professional Recording, Mixing & Mastering in Albuquerque

Working supporting line:

Record with an experienced team in purpose-built studios and leave with a clear path toward release-ready sound.

Both require brand and factual approval before publication.

## 9.2 Why services precede the full sound section

A short proof strip belongs immediately after the hero. The service buttons should then appear before the heavier media section because:

High-intent visitors can identify their path quickly.

Search engines receive clear crawlable links to core services early.

The page does not force every visitor to load or navigate media before finding a service.

The full sound section can be lazy-loaded without hiding the core offer.

This is the one meaningful refinement to the originally proposed sequence.

# 10. Approved Planned Homepage Order

The owner-approved homepage plan is:

- Top bar with logo, contact information, and page links

- Title showing the business name

- Bold, convincing one-line statement

- Social proof with three or four reviews and one impactful client quote

- “Hear Our Samples” section with a demo video, time markers, and before/after sound samples

- High-intent service buttons leading to separate service pages

- Studio A

- Studio B

- Meet Our Team with links to team-member pages

- Photo Gallery

- Calendar and free-consultation form

- Booking and consultation shortcuts integrated throughout

- Pricing, Merch, and Client Portal access in the top navigation

## 10.1 Approved implementation reconciliation

Use the recommended order in Chapter 9 unless the owner explicitly chooses the exact order above at final wireframe approval. Both preserve all requested sections. The recommended version moves concise service links before the heavy sound-demo section while keeping social proof directly below the hero.

## 10.2 Booking integration

Hero: primary consultation button

Service cards: “Learn About [Service]” plus consultation path

Studios: “Ask Which Studio Fits Your Project”

Sound samples: “Want Results Like This? Book a Free Consultation”

Pricing: “Get a Project Recommendation”

Team: “Talk With the Studio”

Bottom: full form and calendar

Dedicated URL: /book-free-consultation/

All buttons must lead to the same authoritative booking workflow while preserving service context when possible.

# 11. Page Ownership and High-Intent Service Strategy

## 11.1 One authoritative page per intent

Each important page must have one page brief:

Page name

Canonical URL

Primary audience

Primary intent

Main service or topic

Local relevance

Evidence available

Questions answered

Primary CTA

Related internal links

Owner and approval status

## 11.2 Priority service pages

### Recording Studio Albuquerque

Primary audience: artists and clients seeking a professional Albuquerque recording studio.

Primary CTA: book a free consultation or request a session recommendation.

Evidence: studio rooms, team, process, work samples, reviews, location.

### Vocal Recording Albuquerque

Primary audience: singers, rappers, spoken-word artists, and vocal clients.

Primary CTA: discuss a vocal session.

Evidence: booth, vocal chain only if approved, before/after examples, editing/tuning process, vocal reviews.

### Mixing Services

Primary audience: local and remote clients with recorded material.

Primary CTA: request a mix consultation or quote.

Evidence: before/after examples, delivery requirements, revision policy, credits, outcomes.

### Mastering Services

Primary audience: clients preparing completed mixes for release.

Primary CTA: request mastering guidance or a quote.

Evidence: process, deliverables, format guidance, approved examples.

### Band Recording Albuquerque

Primary audience: bands and live-instrument projects.

Primary CTA: plan a band session.

Evidence: room, session workflow, preparation, setup, approved project examples.

## 11.3 Conditional service pages

Publish only after confirmation and sufficient original material:

Music Production Albuquerque

Podcast Recording Albuquerque

Voice-over Recording Albuquerque

Remote Mixing

Editing, tuning, or production specialties

Piano lessons

Violin lessons

Audio-engineering education

## 11.4 Standard service-page structure

- Unique title and meta description

- Direct H1

- Audience-and-outcome opening

- CTA near the top

- Who the service is for

- Process

- What is included

- What the client should prepare

- Real proof and work examples

- Pricing or honest price factors

- FAQs

- Related services and studio links

- Final consultation or quote CTA

# 12. Pricing, Services, and Location of Decisions

## 12.1 Pricing strategy

Pricing should reduce uncertainty without promising a rate that does not fit the project.

Use:

Confirmed hourly rates where the service is truly hourly

“Starting at” only when the starting point is real and representative

Clear quote factors

What is and is not included

A consultation route for complex work

Working rates from the source material:

Vocal recording: $50/hour

General studio work: $65/hour

Band recording: $75/hour

Custom production, editing, mixing, mastering, or packages: approved quote

Confirm all rates, minimums, deposits, cancellation rules, revisions, and deliverables before publication.

## 12.2 Pricing placement

A dedicated Pricing page owns full public pricing.

Service pages show the most relevant approved guidance.

Homepage may show “View Pricing” but should not become a dense rate sheet.

Forms should capture enough context to recommend the correct service.

Portal repeat-booking prices must match public and internal approved terms.

## 12.3 Local information placement

Use the full consistent business information on:

Contact page

Footer

Structured data

Google Business Profile

Approved directory/citation profiles

Booking confirmation and portal support where appropriate

Use natural Albuquerque references on the homepage, service pages, studios, team, contact, and local resources. Do not force the city into every sentence, filename, or heading.

# 13. Social Proof, Sound Samples, Studios, Team, and Gallery

## 13.1 Review standards

Use only genuine, permission-appropriate reviews. Keep original meaning and attribution. Never rewrite a review into a stronger claim.

Homepage proof:

Three or four concise reviews

One impactful client quote

Service and outcome context

Link to a fuller proof or work section when available

## 13.2 Review collection

Ask after:

A successful session

Delivery of completed work

A clear client compliment

A milestone

A successfully resolved problem

Do not script keyword-stuffed review language. A natural prompt may ask the client to mention what service they received and what stood out.

## 13.3 Sound samples

Use a two-level system:

Homepage: lightweight preview

Our Work page: full organized catalog

Each sample should record:

Approved title

Client/project attribution

Service used

Contributors and credits

Permission status

Before/after relationship

Short explanation of what changed

Related service URL

Audio/video file and thumbnail

## 13.4 Demo video

Provide visible time markers or chapters.

Add a concise text summary and, when useful, a transcript.

Use a stable thumbnail.

Do not autoplay sound.

Lazy-load the player.

Keep the video page and metadata stable.

Use valid VideoObject, Clip, or SeekToAction data only when supported.

## 13.5 Studio A and Studio B

Each studio page should explain:

Best-fit sessions

Room purpose and experience

Approved equipment information

Capacity only if confirmed

Authentic photographs

Relevant sound samples

Related services

Consultation CTA

Avoid unsupported “best,” “largest,” or “state-of-the-art” claims.

## 13.6 Team

Create profiles only for approved team members. Each profile should contain:

Real name and role

Accurate biography

Specialties

Approved credits and experience

Authentic portrait

Related services and work

Contact/consultation path

## 13.7 Gallery

Curate rather than dump every image.

Compress and resize each image.

Use descriptive filenames.

Use alt text that describes the image’s purpose in context.

Mark decorative images with empty alt text.

Confirm client and staff permissions.

Do not let the gallery delay or destabilize initial page load.

# 14. Consultation Calendar and Conversion System

## 14.1 One authoritative consultation workflow

Create a dedicated /book-free-consultation/ page and reuse the same form/calendar component on the homepage or link to its anchored version.

## 14.2 Form design

Ask only what is needed:

Name

Email

Phone if operationally required

Service or project type

Brief project description

Preferred contact or consultation time

Consent and privacy acknowledgement where required

Avoid asking first-time visitors for a full production questionnaire.

## 14.3 Calendar behavior

Lazy-load the calendar.

Provide a fallback contact method.

Explain what the consultation includes and how long it takes.

Confirm time zone.

Prevent double booking.

Send confirmation and reminder messages.

Preserve the originating service so staff understands the lead.

## 14.4 Conversion events

Track at minimum:

consultation_cta_click

consultation_form_start

consultation_form_submit

calendar_open

consultation_booked

phone_click

email_click

pricing_view

sound_sample_play

service_page_view

Do not send private project descriptions or sensitive portal data to analytics.

# 15. Client Portal Strategy

The portal is a retention and customer-experience system. Its private content does not directly rank because it should not be indexed.

## 15.1 Public portal landing page

Create an indexable /client-portal/ page that:

Explains who the portal is for

Explains benefits

Provides sign-in

Provides account-access help

Directs new clients to a free consultation

Avoids exposing private information

Working benefit statement:

Book faster. View your session history. Keep important studio documents in one place.

## 15.2 Private portal functions

Dashboard

Book Session

Session History

Documents

Profile

Support

Future functions may include payments, file delivery, messaging, and project status after security and operational requirements are defined.

## 15.3 Portal search rules

Require authentication.

Enforce server-side authorization for every record and file.

Exclude private routes from the sitemap.

Send noindex on private application routes as defense in depth.

Do not publish private data in page source, metadata, logs, analytics, or previews.

Do not rely on obscured URLs.

Never use public share links for confidential documents unless explicitly time-limited and authorized.

## 15.4 Portal placement

Desktop header: top-right, easy to find, secondary to the consultation CTA

Mobile header: visible Portal shortcut

Footer: Client Portal and access help

Homepage: optional returning-client card or short mention

Booking and delivery emails: sign-in link

## 15.5 Natural adoption path

Promote portal enrollment:

After the first successful session

In booking confirmation

In final-delivery communication

In follow-up and invoice communication

On the public portal page

During a repeat-booking conversation

Do not force account creation before a person understands the service. New prospects should use consultation; established clients should sign in or request access.

## 15.6 Portal conversion tracking

portal_landing_view

portal_sign_in_click

portal_access_request

portal_signup_complete

portal_repeat_booking_start

portal_repeat_booking_complete

Privacy-safe document-view/download events when operationally necessary

## 15.7 Authentication usability

Preserve the intended destination after sign-in.

Make password reset and access recovery obvious.

Explain whether an account already exists.

Avoid duplicate-account creation.

Use clear error messages.

Provide human support.

# 16. Local SEO, Google Business Profile, Reviews, and Citations

## 16.1 Business-information consistency

Keep name, address, phone, URL, hours, categories, services, and booking information aligned across:

Website

Google Business Profile

Bing

Yelp and legitimate local directories

Social profiles

Booking pages

Merch and portal contact areas

Industry and community listings

## 16.2 Google Business Profile

Use the most accurate primary category.

Add only applicable secondary categories.

Complete services and descriptions.

Maintain accurate hours and special hours.

Use the correct website and consultation links.

Upload real exterior, interior, studio, team, session, and education photos when permitted.

Respond professionally to legitimate reviews.

Monitor questions, edits, duplicates, and suspension risks.

## 16.3 Local proof

Publish:

Real Albuquerque studio photographs

Location and arrival information

Local projects and collaborations

Named staff

Local reviews

Community participation

Accurate contact details

Local relevance should be demonstrated, not mechanically repeated.

## 16.4 Citations

A citation may mention the business without a clickable link. Maintain only legitimate, useful profiles. Correct duplicates and inconsistent information. Do not submit to hundreds of irrelevant directories.

# 17. Backlinks and Digital Authority

Backlinks are part of the complete strategy, but not its center. The technical foundation, service pages, local proof, conversion system, and useful original content come first.

## 17.1 Link priorities

Artists and clients crediting real work

Albuquerque musicians and collaborators

Venues and event organizations

Educational and community relationships

Local media and music publications

Legitimate business and industry organizations

Vendor case studies or studio profiles

## 17.2 Linkable assets

Albuquerque music resource guide

Vocal-session preparation checklist

Band-recording preparation guide

Stem-delivery guide

Podcast-recording checklist

Original local music research

Checkmark Tonight artist pages

Educational diagrams, worksheets, and studio resources

## 17.3 Evaluation rubric

Evaluate:

Relevance

Legitimacy

Context

Referral value

Real relationship

Third-party authority scores are estimates, not Google metrics.

## 17.4 Prohibited practices

Bulk backlink packages

Paid followed links intended to manipulate rankings

Private blog networks

Comment and forum-profile spam

Automated directory submissions

Hidden links

Excessive reciprocal exchanges

Keyword-stuffed required anchors

Low-quality guest posts created only for links

Fake local sites

Expired domains used to manufacture authority

Undisclosed incentives specifically for ranking links

## 17.5 Backlink tracker

Record:

Organization

Contact

Relationship

Opportunity

Destination page

Date contacted

Status

Published link

Follow-up

Notes

# 18. Content Authority and Editorial System

Do not publish large quantities of generic blogs while core pages remain incomplete.

## 18.1 Correct sequence

- Fix technical issues.

- Clarify homepage positioning.

- Complete high-intent service pages.

- Complete studios, team, pricing, contact, and booking.

- Add proof, reviews, examples, and local facts.

- Strengthen internal links.

- Publish supporting content clusters.

## 18.2 Content clusters

### Vocal production

Preparing for a vocal session

Comping and editing

Tuning expectations

Doubles and harmonies

Recording rap vocals

Mixing vocals over a two-track beat

### Band recording

Preparing a band for the studio

Live tracking versus overdubbing

Drum and instrument preparation

Session planning and budgeting

### Mixing and mastering

Mixing versus mastering

Preparing stems

Revision expectations

Remote mixing workflow

Mastering for release

### Education

Signal flow

Ear training

Microphone technique

Production workflow

Piano and violin education only when those offers are confirmed

## 18.3 Editorial quality gate

Every article must:

Answer a real customer question

Support a legitimate primary page

Contain original professional insight

Use accurate named expertise

Include useful internal links

Have a clear next action

Be reviewed by a knowledgeable person

# 19. Backburner Opportunities and Separate-Site Decisions

These items remain outside the critical launch path:

Expanded Checkmark School of Audio information

Dedicated school website

Piano and violin lesson expansion

Photography services

Dedicated photography website

Artist media services

Checkmark Tonight / live sessions

Beat store

Workshops and events

Student portal

Client payments

Secure file delivery

Client messaging

Project dashboards

Expanded educational resources

## 19.1 Separate-site decision test

Use a separate website only when the offering has:

A distinct audience and conversion path

Enough unique content to sustain the site

Clear brand and operational ownership

Resources to maintain security, content, analytics, and local information

A legitimate relationship and linking strategy with Checkmark Audio

Photography may fit a separate website if its buyers, portfolio, pricing, lead process, and brand experience differ materially from recording clients. Otherwise, keep it as a limited secondary service until demand and content justify separation.

Education may deserve a separate site when it becomes a sufficiently independent school brand. Until then, use focused pages without allowing education to obscure the studio’s primary commercial intent.

# 20. Visual System and Scannable Brand Experience

Visual design affects trust, comprehension, accessibility, and conversion. It is not a direct ranking shortcut.

## 20.1 Approved palette

| Role | Color |
| --- | --- |
| Warm page background | #FAF8F3 |
| White surface | #FFFFFF |
| Near-black text | #171717 |
| Charcoal secondary text | #3D3D3D |
| Deep gold text/accent | #986400 |
| Decorative gold | #D2A33B |
| Warm sand section | #EEE5D4 |
| Optional rust accent | #9A3F22 |

Use deep gold for text only when contrast passes. Decorative gold is for lines, icons, borders, and large non-text treatments unless testing confirms accessibility.

## 20.2 Typography

Preferred pairing:

Headings: Fraunces

Body and interface: Inter, Source Sans 3, or Manrope

A single high-quality variable sans font is acceptable when it improves speed and consistency.

## 20.3 Section rhythm

Suggested homepage rhythm:

White or warm-white hero

Cream proof strip

White service section

Dark-charcoal sound section

White studio section

Sand review section

White team/gallery section

Dark booking/footer zone

This creates orientation without abandoning brand consistency.

## 20.4 Interaction rules

Large, consistent buttons

One dominant CTA style

Clear secondary links

Restrained animation

No autoplay audio

No essential text embedded only in images

Strong hover and keyboard focus states

Comfortable line length and spacing

Cards used only when they improve scanning

Mobile-first layout and testing

# 21. Build Phases, Acceptance Gates, and Ownership

## Phase 0 — Facts and decisions

☐ Business facts approved

☐ Services approved

☐ Prices and policies approved

☐ Studios and team approved

☐ Reviews and permissions cataloged

☐ Portal scope and data ownership approved

## Phase 1 — SEO and technical foundation

☐ URL and redirect map approved

☐ Page-intent map approved

☐ Canonical/indexing system implemented

☐ Sitemap and robots behavior implemented

☐ Metadata and schema system implemented

☐ Analytics events documented

☐ Accessibility, performance, and security budgets documented

## Phase 2 — Shared website system

☐ Header and navigation

☐ Footer and consistent business information

☐ Service, studio, team, proof, media, and CTA components

☐ Consultation form and calendar component

☐ Responsive layout

☐ Error and thank-you states

## Phase 3 — Priority content

☐ Homepage

☐ Services hub

☐ Recording Studio Albuquerque

☐ Vocal Recording Albuquerque

☐ Mixing

☐ Mastering

☐ Band Recording

☐ Studios, Studio A, Studio B

☐ Our Work

☐ Pricing

☐ About/Team

☐ Contact/Consultation

☐ Public Client Portal

## Phase 4 — Portal

☐ Authentication and recovery

☐ Authorization and private data isolation

☐ Dashboard

☐ Repeat booking

☐ Session history

☐ Documents

☐ Profile/support

☐ Private-route indexing tests

☐ Security and privacy review

## Phase 5 — Launch

☐ Complete crawl

☐ No broken internal links

☐ No unintended indexable routes

☐ Redirects tested

☐ Canonicals tested

☐ Sitemap tested

☐ Metadata reviewed

☐ Schema validated

☐ Forms, calendar, phone, email, merch, and portal tested

☐ Mobile and keyboard tests passed

☐ Performance tested

☐ Analytics verified

☐ Search Console verified

☐ Backup and rollback ready

## 21.1 Roles

Gavin/business owner: final authority over facts, services, pricing, claims, major positioning, and publication

Project lead: manages sequence, decisions, assignments, and source-of-truth updates

SEO/content lead: page intent, metadata, internal links, local SEO, editorial quality, and reporting

Engineer/teacher subject expert: verifies technical service or educational accuracy

Developer: routing, implementation, performance, redirects, forms, analytics, security, and testing

Media owner: permissions, filenames, compression, captions, credits, and catalog

AI coder/assistant: audits, drafts, implementation, testing, and documentation within approved facts; never final factual authority

# 22. Measurement, Reporting, and Ongoing Improvement

## 22.1 Primary outcomes

Qualified consultation bookings

Studio booking inquiries

Mixing and mastering quote requests

Calls and emails

Portal access requests and repeat bookings

Google Business Profile actions

Merch transactions if active

Education inquiries if active

## 22.2 Search and experience indicators

Organic clicks and impressions by page and query

Rankings for high-value local service searches

Google Business Profile discovery and actions

Conversion rate by landing page

Form start-to-completion rate

Sound-sample engagement

Core Web Vitals

Index coverage

Crawl errors

Broken links

Review velocity and themes

Legitimate referring domains and referral traffic

## 22.3 Reporting rhythm

### Weekly after launch

Forms, booking, portal, and phone-path health

Search Console errors

Indexing anomalies

Broken links

Performance regressions

### Monthly

Qualified conversions by source and landing page

Query and page movement

Google Business Profile activity

Content and proof gaps

Portal adoption and repeat booking

Backlink/citation changes

Priority improvements

### Quarterly

Full technical crawl

Business-information audit

Content accuracy review

Pricing and service review

Structured-data validation

Media permission and performance audit

Backlink and citation audit

Backburner decision review

## 22.4 Decision rule

Do not celebrate a traffic increase without checking business quality. Prefer improvements that produce qualified consultations, bookings, repeat-client use, and stronger local trust.

# 23. First Codex Assignment

The first implementation task in the CheckmarkAudio.com repository should be:

- Read the repository without changing it.

- Identify the framework, routing, deployment, existing technical nesting, and portal/security boundaries.

- Inventory all current URLs, metadata, headings, forms, media, schema, analytics, and indexed/private routes.

- Compare the repository to this plan.

- Create or update the flat human-facing START_HERE, SEO, CONTENT, BRAND, PHOTOS, AUDIO, and VIDEO folders without breaking framework conventions.

- Produce the business-facts sheet, page-intent map, URL/redirect map, open-decisions list, and acceptance gates.

- Stop before public copy, pricing, redirects, or destructive migration changes that require business approval.

- Present the audit and the exact Phase 1 implementation sequence for approval.

## Final north-star

Build a technically reliable, locally authoritative, evidence-rich CheckmarkAudio.com that helps prospective clients understand the right service, hear the quality, trust the people and rooms, book a free consultation, and return through a secure client portal.